FOOD DELIVERY PLATFORM

Technical Design and Low-Level Design

Backend-first microservices, thin test UI, and mobile evolution roadmap
Version 0.1 | 23 September 2026 | Status: Working baseline

| Document control | Value |
| --- | --- |
| Purpose | Living technical design, implementation guide, and delivery tracker |
| Primary audience | Engineering, QA, architecture, DevOps, and product stakeholders |
| Current scope | Backend services, shared PostgreSQL schema, testing interfaces, thin UI, mobile roadmap |
| Decision owner | Project technical lead |
| Update practice | Update revision history, decision log, interface inventory, and tracker on every material change |

# Document Map

1. Executive Summary

2. Scope, Assumptions and Principles

3. Target Architecture

4. Technology Stack

5. Project and Source Structure

6. Service-Level Design

7. Data Design

8. API and Event Design

9. UI Strategy: Thin UI to Mobile

10. Security

11. Testing Strategy

12. Deployment, CI/CD and Observability

13. Delivery Plan and Team Tracker

14. Risks and Architecture Decisions

15. Definition of Done

Appendix A. SQL Script

Appendix B. Delivery Artifacts

# 1. Executive Summary

This document defines a backend-first food delivery platform that allows QA to test usable API slices before the full customer mobile application is available. The current decision is to deploy bounded Spring Boot services independently while using one PostgreSQL database and one shared schema during the initial delivery phase. Database separation remains a future scaling option, not an immediate dependency.

Separate deployable services preserve clear ownership and scaling boundaries.

A shared schema reduces initial database and environment setup effort.

OpenAPI, Postman, automated API tests, and JMeter give QA immediate access.

A thin browser UI will validate end-to-end customer journeys before mobile development.

The mobile app will consume the same versioned gateway APIs and should not require backend redesign.

# 2. Scope, Assumptions and Principles

# 2.1 In scope

Customer identity and addresses

Restaurant and menu browsing

Order creation and lifecycle tracking

Payment initiation, callback handling, and refund states

Delivery assignment and status

Notification requests

Transactional outbox for reliable event publication

Gateway routing, API documentation, test automation hooks

Thin web UI followed later by a mobile application

# 2.2 Deferred

Full administration portal

Production-grade recommendation engine

Advanced promotions, wallet, loyalty, and settlement

Multi-region active-active deployment

Physical database-per-service split

# 2.3 Design principles

| Principle | Application |
| --- | --- |
| Backend first | Every increment exposes testable API behavior and contract examples. |
| Independent deployability | Services build, test, and deploy independently even while sharing the database. |
| Logical ownership | Only the owning service writes its tables; cross-service table writes are prohibited. |
| Testability | Deterministic data setup, correlation IDs, OpenAPI, and automation-friendly error responses. |
| Evolution | API versioning, outbox events, and migration scripts allow later UI and scale-out changes. |
| Operational readiness | Health, metrics, structured logs, traces, retries, and idempotency are baseline concerns. |

# 3. Target Architecture

# 3.1 Context

Customer / QA / Test Automation

|

HTTPS / JSON

|

API Gateway (/api/v1)

|

+-------------+-------------+-------------+

| User | Restaurant | Order | Payment | Delivery | Notification |

+-------------+-------------+-------------+

|                         |

Shared PostgreSQL            Kafka events

one DB / one schema          via Outbox Publisher

|

Logical table ownership

# 3.2 Request and event pattern

Use synchronous REST when the caller requires an immediate answer, such as menu retrieval or order creation validation.

Use asynchronous events for side effects and cross-domain reactions, such as ORDER_CREATED, PAYMENT_SUCCEEDED, and ORDER_DELIVERED.

Write the business change and outbox event in the same database transaction. Publish outbox rows asynchronously and make consumers idempotent.

Do not use direct database access as service-to-service integration. The shared schema is an implementation shortcut, not an integration contract.

# 3.3 Order journey

CREATED -> PAYMENT_PENDING -> PAYMENT_SUCCESS -> RESTAURANT_ACCEPTED

-> PREPARING -> READY_FOR_PICKUP -> PICKED_UP

-> OUT_FOR_DELIVERY -> DELIVERED

Alternative terminal flows: CANCELLED, REFUNDED

# 4. Technology Stack

| Layer | Initial selection | Purpose / note |
| --- | --- | --- |
| Language/runtime | Java 21 | Backend runtime |
| Framework | Spring Boot 3.x | REST services and application foundation |
| Gateway | Spring Cloud Gateway | Single API entry point, routing, cross-cutting policies |
| Security | Spring Security, JWT/OAuth2-ready | Local implementation may start simple; retain OIDC migration path |
| Persistence | Spring Data JPA / Hibernate | Per-service repositories and transaction boundaries |
| Database | PostgreSQL 16+ | Single database and schema initially |
| Migration | Flyway | Version-controlled DDL |
| Messaging | Kafka | Domain events and asynchronous workflows |
| API docs | OpenAPI / Swagger UI | QA and contract visibility |
| Mapping | MapStruct | Entity/DTO separation |
| Build | Maven multi-module or separate pipelines | Starter uses a multi-module layout |
| Testing | JUnit 5, Testcontainers, REST Assured/Karate, Postman, JMeter | Unit through performance coverage |
| Thin UI | React + TypeScript suggested | Small browser test/preview client, not the final mobile app |
| Mobile later | Flutter or React Native | Decision after API stabilization and team-skill assessment |
| Runtime | Docker; Kubernetes/OpenShift later | Local first, scalable deployment path |
| Observability | Actuator, Micrometer, OpenTelemetry, Prometheus/Grafana, centralized logs | Operational diagnostics |

# 5. Project and Source Structure

food-delivery-platform/

├── pom.xml

├── README.md

├── docker-compose.yml

├── api-gateway/

├── common-library/

├── user-service/

├── restaurant-service/

├── order-service/

├── payment-service/

├── delivery-service/

├── notification-service/

├── ui-web/

├── database/migration/

├── postman/

├── jmeter/

├── docs/api/

├── docs/adr/

├── k8s/base/

└── k8s/overlays/local/

# 5.1 Standard service package structure

com.example.fooddelivery.<service>

├── api              # controllers, request/response DTOs

├── application      # use cases and orchestration

├── domain           # aggregates, rules, domain events

├── infrastructure   # JPA, Kafka, external clients

├── config           # security, OpenAPI, runtime config

├── exception        # typed errors and advice

└── observability    # metrics and tracing helpers

Rule: the common library may contain technical contracts such as error envelopes, tracing utilities, and security helpers. It must not become a shared domain-model library that couples all services.

# 6. Service-Level Design

| Service | Owned tables | Initial responsibilities | Initial API examples |
| --- | --- | --- | --- |
| API Gateway | None | Routing, auth enforcement, correlation ID, rate policy, consolidated docs | /api/v1/** |
| User Service | users, user_address | Register/login/profile/address | POST /users/register; POST /auth/login; GET /users/{id} |
| Restaurant Service | restaurant, restaurant_address, category, menu_item | Restaurant/menu browse and availability | GET /restaurants; GET /restaurants/{id}/menu |
| Order Service | orders, order_items, order_status_history, event_outbox rows for order aggregates | Validate cart snapshot, calculate totals, state transitions | POST /orders; GET /orders/{id}; PATCH /orders/{id}/status |
| Payment Service | payment, payment_transaction, event_outbox rows for payment aggregates | Initiate payment, process callbacks, refund state | POST /payments; POST /payments/callback |
| Delivery Service | delivery_partner, delivery_assignment | Assign partner and update delivery lifecycle | POST /deliveries/assignments; PATCH /deliveries/{id}/status |
| Notification Service | notification | Consume events and dispatch channel requests | Internal/event-driven; GET status for support |

# 6.1 Shared database guardrails

Each table has one owning service.

Database credentials should move toward service-specific roles even on the shared schema.

Foreign keys are retained in Phase 1 for data quality, but calls still use service APIs and events.

No service joins another service’s tables in application repositories. Read models must come from APIs, events, or purpose-built projections.

Flyway ownership must be serialized in one migration stream initially to avoid competing migrations.

# 7. Data Design

# 7.1 Core table catalogue

| Table | Purpose | Key relationships / indexes |
| --- | --- | --- |
| Users | Customer and operational identities | Unique email/mobile; status and user type checks |
| user_address | Delivery addresses | FK users; index user_id |
| Restaurant | Restaurant master | Unique restaurant_code |
| restaurant_address | Current restaurant location | One-to-one restaurant |
| Category | Menu category master | Unique category_name |
| menu_item | Restaurant menu item | FK restaurant/category; index restaurant_id |
| Orders | Order header and financial totals | FK customer, restaurant, address; indexes customer/restaurant/status |
| order_items | Immutable item/price snapshot | FK order/menu item; index order_id |
| order_status_history | Order transition audit | FK order; index order/time |
| Payment | Payment aggregate | FK order; index order_id |
| payment_transaction | Gateway request/response audit | FK payment; JSONB payloads |
| delivery_partner | Delivery resource | Optional FK users; unique mobile |
| delivery_assignment | Order-to-partner assignment | FK order/partner; index order_id |
| Notification | Channel delivery request/state | Indexes pending state |
| event_outbox | Reliable event publication | Index status/created time |

# 7.2 Important data rules

Use TIMESTAMPTZ for timestamps and store in UTC.

Use NUMERIC(12,2) for currency in the initial single-currency model; add currency_code before multi-currency support.

Order items capture name and unit price snapshots, preventing menu changes from altering historical orders.

Use optimistic locking through version_no for mutable aggregates.

Sensitive gateway payloads must be minimized, masked, and retained only as required.

# 7.3 Migration Script Format

DB Script Naming Convention:

V<<3 digit numeric microservice code>>__<<YYYYMMDD>>_<<3 digit Microservice Code>>_<<seqno>>_<<DDL or DML>>.sql

- Example:

- V101__20260925_USS_01_DDL.sql

- V101 → Microservice numeric code (User-Service starts at 101).

- 20260925 → Date of script creation in YYYYMMDD.

- USS → Microservice short code.

- 01 → Sequential number for that day’s migration.

- DDL/DML → Type of script (schema definition vs. data manipulation).

| USS | User-Service | Starts with 101 onwards to 200 |
| --- | --- | --- |
| FDA | FoodDeliveryApp | Starts with 001 onwards to 100 |
| RSS | Restaurant-Service | Starts with 201 onwards to 300 |
| OSS | Order-Service | Starts with 301 onwards to 400 |
| PSS | Payment-Service | Starts with 401 onwards to 500 |
| DSS | Delivery-Service | Starts with 501 onwards to 600 |
| NSS | Notification-Service | Starts with 601 onwards to 700 |

# 8. API and Event Design

# 8.1 API conventions

/api/v1 prefix; nouns for resources; JSON request/response.

Return a consistent error envelope: timestamp, correlationId, code, message, fieldErrors, path.

Support Idempotency-Key on order creation and payment initiation.

Use pagination for collections and explicit sort/filter parameters.

Publish OpenAPI examples and boundary validation rules alongside each endpoint.

# 8.2 Initial event catalogue

| Event | Producer | Consumers | Minimum payload |
| --- | --- | --- | --- |
| USER_REGISTERED | User | Notification | eventId, userId, contact, occurredAt |
| ORDER_CREATED | Order | Payment, Notification | eventId, orderId, customerId, restaurantId, amount |
| PAYMENT_SUCCEEDED | Payment | Order, Notification | eventId, paymentId, orderId, amount |
| PAYMENT_FAILED | Payment | Order, Notification | eventId, paymentId, orderId, reasonCode |
| ORDER_STATUS_CHANGED | Order | Notification, Delivery | eventId, orderId, oldStatus, newStatus |
| ORDER_DELIVERED | Order/Delivery orchestration | Notification | eventId, orderId, deliveredAt |

# 9. UI Strategy: Thin UI to Mobile

# 9.1 Current thin UI

The current UI is deliberately small and disposable only at the presentation layer. It consumes the same gateway APIs as QA automation and the future mobile app.

Login and customer setup

Restaurant list and menu

Cart and order submission

Payment sandbox trigger/status

Order status timeline

Developer panel showing correlation ID and API error details

# 9.2 Later mobile application

Build after contracts for identity, restaurant/menu, order, and payment flows stabilize.

Flutter is preferred when a single mobile codebase and consistent UI are priorities. React Native is viable when the delivery team has stronger React/TypeScript capability.

Mobile-specific concerns include secure token storage, push notifications, permissions, location, background refresh, offline experience, and deep links.

The backend remains channel-neutral. Do not place mobile display logic inside domain services.

# 9.3 UI evolution

Stage 0: Swagger + Postman + automated API tests

Stage 1: Thin React/TypeScript browser UI for end-to-end validation

Stage 2: Mobile UX prototype against stable /api/v1 contracts

Stage 3: Production mobile app plus customer analytics and push notifications

# 10. Security

Hash passwords with an approved adaptive password algorithm; never log passwords or tokens.

Enforce TLS, short-lived access tokens, refresh-token controls, and role/ownership authorization.

Validate request bodies and apply allowlists to status transitions.

Protect payment callbacks with provider signature verification and replay prevention.

Use secrets management outside source control.

Mask personal and payment-related information in logs.

Apply least-privilege database grants and prepare service-specific DB roles.

# 11. Testing Strategy

| Layer | Owner | Coverage | Exit signal |
| --- | --- | --- | --- |
| Unit | Developer | Domain rules, validation, mapping | Fast deterministic tests pass |
| Repository | Developer | JPA mappings and migrations using PostgreSQL Testcontainers | DDL and queries pass on real PostgreSQL |
| Component API | Developer/QA | Service endpoint with dependencies controlled | OpenAPI examples and negative cases pass |
| Contract | Developer/QA | Gateway/client and event compatibility | No breaking change without versioning |
| Integration | QA | Database, Kafka, and cross-service flows | Order happy/exception paths pass |
| E2E thin UI | QA | Customer journey through gateway | Critical path executable without mobile app |
| Performance | QA/Performance | Browse, create order, payment callback, status lookup | Agreed latency/error/throughput targets met |
| Resilience | Engineering/QA | Retries, duplicate events, dependency failure | No duplicate business outcome; recovery observable |

# 11.1 Earliest QA slices

Slice 1: schema migration, health endpoints, gateway routing, user registration/login.

Slice 2: restaurant seed data, restaurant listing, menu query.

Slice 3: create order with idempotency, retrieve order, status history.

Slice 4: payment simulation and callback, outbox publication, notification record.

Slice 5: thin UI and JMeter baseline through the gateway.

# 12. Deployment, CI/CD and Observability

Local: Docker Compose for PostgreSQL and Kafka; services run from IDE or containers.

Pipeline: compile, unit tests, static checks, integration tests, image build, vulnerability scan, deployment manifests.

Environments: local, DEV, QA, and production when required. Configuration is externalized by environment.

Kubernetes/OpenShift: stateless service deployments, readiness/liveness probes, resource requests/limits, horizontal scaling after measurement.

Observability: correlation ID propagated through HTTP and Kafka, structured JSON logs, health/readiness, latency/error metrics, traces, and business-event counters.

# 13. Delivery Plan and Team Tracker

This table is intended to be updated during each project review. Use only the controlled status values: NOT STARTED, IN PROGRESS, BLOCKED, READY FOR REVIEW, READY, DEFERRED, DONE.

| Work item | Owner | Status | Target / Sprint | Evidence / Notes |
| --- | --- | --- | --- | --- |
| Architecture baseline | Architecture / Lead | APPROVED | Foundation | Backend-first; shared schema; separate deployables |
| Initial PostgreSQL DDL | Backend / DBA | READY FOR REVIEW | Foundation | food_delivery_schema_v0.1.sql |
| Repository skeleton | Backend Lead | READY | Foundation | food-delivery-platform-starter-v0.1.zip |
| Gateway + security | Backend | NOT STARTED | Sprint 1 | OpenAPI and test access required |
| User service | Backend | NOT STARTED | Sprint 1 | Registration, login, profile, address |
| Restaurant/menu service | Backend | NOT STARTED | Sprint 2 | Browse and availability |
| Order service | Backend | NOT STARTED | Sprint 3 | Lifecycle and outbox |
| Payment integration | Backend | NOT STARTED | Sprint 4 | Provider sandbox and callbacks |
| Thin test UI | UI / Full-stack | NOT STARTED | Sprint 3-4 | Browser UI only for test flows |
| Mobile application | Mobile | DEFERRED | Post API stabilization | Flutter or React Native decision later |
| Automation pack | QA | NOT STARTED | From Sprint 1 | Postman, REST Assured/Karate, JMeter |

# 13.1 Revision history

| Version | Date | Author/Owner | Change |
| --- | --- | --- | --- |
| 0.1 | 23-Sep-2026 | Project team | Initial baseline: architecture, structure, schema, UI evolution, testing and tracker |

# 13.2 Decision log

| ID | Decision | Status | Revisit trigger |
| --- | --- | --- | --- |
| ADR-001 | Backend-first delivery with QA access before mobile UI | Accepted | None; core delivery strategy |
| ADR-002 | Separate Spring Boot deployables with one PostgreSQL schema initially | Accepted | Contention, independent release needs, security boundary, or scaling pressure |
| ADR-003 | Logical single-writer ownership for every table | Accepted | Never relax; strengthens future extraction |
| ADR-004 | Use transactional outbox for cross-service events | Proposed | Confirm Kafka adoption and implementation sequence |
| ADR-005 | Thin React/TypeScript browser UI before mobile | Proposed | Confirm UI team skills |
| ADR-006 | Flutter versus React Native for production mobile | Open | Decide after API stabilization and staffing review |

# 14. Risks and Architecture Decisions

| Risk | Impact | Mitigation / trigger |
| --- | --- | --- |
| Shared schema coupling | A service may accidentally depend on another service’s tables | Repository ownership rules, service-specific roles, architecture tests, migration governance |
| Distributed monolith | Separate runtimes but tightly coupled synchronous calls | Events for side effects, bounded APIs, timeouts, avoid call chains |
| Premature infrastructure complexity | Slower delivery to QA | Start local and minimal; add platform components only with a tested use case |
| Duplicate Kafka delivery | Repeated side effects | Event ID, idempotent consumers, unique business keys |
| Payment callback replay | Duplicate state changes | Signature verification, idempotency, transaction state checks |
| UI contract churn | Rework in thin/mobile clients | OpenAPI-first review, versioning, consumer contract tests |
| Unclear performance targets | Cannot judge scale readiness | Define workload model and SLOs before performance sign-off |

# 15. Definition of Done

Code reviewed; unit and integration tests pass.

Flyway migration is backward-compatible for the current release path.

OpenAPI includes examples and error cases.

Logs include correlation ID without sensitive data.

Metrics and health endpoints are available.

Postman/automation cases are updated and executable.

Rollback or recovery steps are documented.

Tracker and revision history are updated.

# 16. Code Snippet:

User-Service MicroService:

Pom: <project xmlns="http://maven.apache.org/POM/4.0.0" xmlns:xsi="http://www.w3.org/2001/XMLSchema-instance" xsi:schemaLocation="http://maven.apache.org/POM/4.0.0 http://maven.apache.org/xsd/maven-4.0.0.xsd"> <modelVersion>4.0.0</modelVersion> <parent> <groupId>org.fooddelivery</groupId> <artifactId>food-delivery-platform</artifactId> <version>1.0.0-SNAPSHOT</version> </parent> <artifactId>user-service</artifactId> <packaging>jar</packaging> <dependencies> <!-- Spring Boot starters --> <dependency> <groupId>org.springframework.boot</groupId> <artifactId>spring-boot-starter-web</artifactId> </dependency> <dependency> <groupId>org.springframework.boot</groupId> <artifactId>spring-boot-starter-data-jpa</artifactId> </dependency> <!--<dependency> <groupId>org.springframework.boot</groupId> <artifactId>spring-boot-starter-security</artifactId> </dependency --> <!-- Database --> <dependency> <groupId>org.postgresql</groupId> <artifactId>postgresql</artifactId> <scope>runtime</scope> </dependency> <dependency> <groupId>org.flywaydb</groupId> <artifactId>flyway-core</artifactId> </dependency> <!-- Utilities --> <dependency> <groupId>org.projectlombok</groupId> <artifactId>lombok</artifactId> <optional>true</optional> </dependency> <dependency> <groupId>org.mapstruct</groupId> <artifactId>mapstruct</artifactId> <version>1.5.5.Final</version> </dependency> <!-- Testing --> <dependency> <groupId>org.springframework.boot</groupId> <artifactId>spring-boot-starter-test</artifactId> <scope>test</scope> </dependency> <dependency> <groupId>org.testcontainers</groupId> <artifactId>postgresql</artifactId> <scope>test</scope> </dependency> </dependencies> <build> <plugins> <plugin> <groupId>org.springframework.boot</groupId> <artifactId>spring-boot-maven-plugin</artifactId> </plugin> </plugins> </build> </project>

Application.yaml: spring: datasource: url: jdbc:postgresql://localhost:5432/postgres username: postgres password: postgres jpa: hibernate: ddl-auto: validate show-sql: true properties: hibernate.default_schema: food_delivery flyway: enabled: true locations: classpath:db/migration server: port: 8081 servlet: context-path: /food-delivery-app

Spring Boot Java: package org.fooddelivery.userservice; import org.springframework.boot.SpringApplication; import org.springframework.boot.autoconfigure.SpringBootApplication; @SpringBootApplication public class UserServiceApplication { public static void main(String[] args) { SpringApplication.run(UserServiceApplication.class, args); } }

Controller: package org.fooddelivery.userservice.user.api ; import org.fooddelivery.userservice.user.api.dto.UserRegistrationRequest; import org.fooddelivery.userservice.user.api.dto.UserResponse; import org.fooddelivery.userservice.user.service.UserService; import org.springframework.beans.factory.annotation.Autowired; import org.springframework.http.ResponseEntity; import org.springframework.web.bind.annotation.GetMapping; import org.springframework.web.bind.annotation.PathVariable; import org.springframework.web.bind.annotation.PostMapping; import org.springframework.web.bind.annotation.RequestBody; import org.springframework.web.bind.annotation.RequestMapping; import org.springframework.web.bind.annotation.RestController; @RestController @RequestMapping("/users") public class UserController { private final UserService userService; @Autowired public UserController(UserService userService) { this.userService = userService; } @PostMapping("/register") public ResponseEntity<UserResponse> register(@RequestBody UserRegistrationRequest request) { return ResponseEntity.ok(userService.registerUser(request)); } @GetMapping("/{id}") public ResponseEntity<UserResponse> getUser(@PathVariable Long id) { return ResponseEntity.ok(userService.getUserById(id)); } }

Service: package org.fooddelivery.userservice.user.service; import org.fooddelivery.userservice.user.api.dto.UserRegistrationRequest; import org.fooddelivery.userservice.user.api.dto.UserResponse; import org.fooddelivery.userservice.user.exception.UserNotFoundException; import org.fooddelivery.userservice.user.persistent.domain.User; import org.fooddelivery.userservice.user.persistent.repository.UserRepository; import org.springframework.beans.factory.annotation.Autowired; import org.springframework.stereotype.Service; @Service public class UserService { private final UserRepository userRepository; @Autowired public UserService(UserRepository userRepository) { this.userRepository = userRepository; } public UserResponse registerUser(UserRegistrationRequest request) { User user = new User(); user.setFirstName(request.getFirstName()); user.setLastName(request.getLastName()); user.setEmail(request.getEmail()); user.setMobileNo(request.getMobileNo()); user.setPasswordHash(request.getPassword()); // plain for now user.setUserType(request.getUserType()); user.setStatus("ACTIVE"); userRepository.save(user); return toResponse(user); } public UserResponse getUserById(Long id) { User user = userRepository.findById(id) .orElseThrow(() -> new UserNotFoundException(id)); return toResponse(user); } private UserResponse toResponse(User user) { return new UserResponse( user.getUserId(), user.getFirstName(), user.getLastName(), user.getEmail(), user.getMobileNo(), user.getUserType() ); } }

Repository: package org.fooddelivery.userservice.user.persistent.repository; import java.util.Optional; import org.fooddelivery.userservice.user.persistent.domain.User; import org.springframework.data.jpa.repository.JpaRepository; import org.springframework.stereotype.Repository; @Repository public interface UserRepository extends JpaRepository<User, Long> { Optional<User> findByEmail(String email); }

Entity: User: package org.fooddelivery.userservice.user.persistent.domain; import java.time.Instant; import java.util.ArrayList; import java.util.List; import jakarta.persistence.Entity; import jakarta.persistence.GeneratedValue; import jakarta.persistence.GenerationType; import jakarta.persistence.Id; import jakarta.persistence.OneToMany; import jakarta.persistence.Table; @Entity @Table(name = "users", schema = "food_delivery") public class User { @Id @GeneratedValue(strategy = GenerationType.IDENTITY) private Long userId; private String firstName; private String lastName; private String email; private String mobileNo; private String passwordHash; private String userType; private String status; private Instant createdTimestamp = Instant.now(); @OneToMany(mappedBy = "user", cascade = jakarta.persistence.CascadeType.ALL) private List<UserAddress> addresses = new ArrayList<>(); // --- Getters and Setters --- public Long getUserId() { return userId; } public void setUserId(Long userId) { this.userId = userId; } public String getFirstName() { return firstName; } public void setFirstName(String firstName) { this.firstName = firstName; } public String getLastName() { return lastName; } public void setLastName(String lastName) { this.lastName = lastName; } public String getEmail() { return email; } public void setEmail(String email) { this.email = email; } public String getMobileNo() { return mobileNo; } public void setMobileNo(String mobileNo) { this.mobileNo = mobileNo; } public String getPasswordHash() { return passwordHash; } public void setPasswordHash(String passwordHash) { this.passwordHash = passwordHash; } public String getUserType() { return userType; } public void setUserType(String userType) { this.userType = userType; } public String getStatus() { return status; } public void setStatus(String status) { this.status = status; } public Instant getCreatedTimestamp() { return createdTimestamp; } public void setCreatedTimestamp(Instant createdTimestamp) { this.createdTimestamp = createdTimestamp; } public List<UserAddress> getAddresses() { return addresses; } public void setAddresses(List<UserAddress> addresses) { this.addresses = addresses; } } UserAdddress: package org.fooddelivery.userservice.user.persistent.domain; import jakarta.persistence.Entity; import jakarta.persistence.Table; import jakarta.persistence.GeneratedValue; import jakarta.persistence.GenerationType; import jakarta.persistence.Id; import jakarta.persistence.JoinColumn; import jakarta.persistence.ManyToOne; import lombok.AllArgsConstructor; import lombok.Data; import lombok.NoArgsConstructor; @Entity @Table(name = "user_address", schema = "food_delivery") public class UserAddress { @Id @GeneratedValue(strategy = GenerationType.IDENTITY) private Long addressId; private String addressLine1; private String city; private String state; private String country; private String postalCode; private boolean isDefault; @ManyToOne @JoinColumn(name = "user_id") private User user; // --- Getters and Setters --- public Long getAddressId() { return addressId; } public void setAddressId(Long addressId) { this.addressId = addressId; } public String getAddressLine1() { return addressLine1; } public void setAddressLine1(String addressLine1) { this.addressLine1 = addressLine1; } public String getCity() { return city; } public void setCity(String city) { this.city = city; } public String getState() { return state; } public void setState(String state) { this.state = state; } public String getCountry() { return country; } public void setCountry(String country) { this.country = country; } public String getPostalCode() { return postalCode; } public void setPostalCode(String postalCode) { this.postalCode = postalCode; } public boolean isDefault() { return isDefault; } public void setDefault(boolean isDefault) { this.isDefault = isDefault; } public User getUser() { return user; } public void setUser(User user) { this.user = user; } }

Restaurant-Service:

Pom: <?xml version="1.0" encoding="UTF-8"?> <project xmlns="http://maven.apache.org/POM/4.0.0" xmlns:xsi="http://www.w3.org/2001/XMLSchema-instance" xsi:schemaLocation="http://maven.apache.org/POM/4.0.0 https://maven.apache.org/xsd/maven-4.0.0.xsd"> <modelVersion>4.0.0</modelVersion> <parent> <groupId>org.fooddelivery</groupId> <artifactId>food-delivery-platform</artifactId> <version>1.0.0-SNAPSHOT</version> <relativePath>../pom.xml</relativePath> </parent> <artifactId>restaurant-service</artifactId> <packaging>jar</packaging> <dependencies> <!-- Spring Boot starters --> <dependency> <groupId>org.springframework.boot</groupId> <artifactId>spring-boot-starter-data-jpa</artifactId> </dependency> <dependency> <groupId>org.springframework.boot</groupId> <artifactId>spring-boot-starter-web</artifactId> </dependency> <!-- Database --> <dependency> <groupId>org.postgresql</groupId> <artifactId>postgresql</artifactId> <scope>runtime</scope> </dependency> <!-- Utilities --> <dependency> <groupId>org.projectlombok</groupId> <artifactId>lombok</artifactId> <optional>true</optional> </dependency> <!-- Testing --> <dependency> <groupId>org.springframework.boot</groupId> <artifactId>spring-boot-starter-test</artifactId> <scope>test</scope> </dependency> <dependency> <groupId>org.testcontainers</groupId> <artifactId>postgresql</artifactId> <scope>test</scope> </dependency> </dependencies> <build> <plugins> <!-- Spring Boot plugin (version comes from BOM) --> <plugin> <groupId>org.springframework.boot</groupId> <artifactId>spring-boot-maven-plugin</artifactId> </plugin> </plugins> </build> </project>

# Appendix A. SQL Script

The complete executable SQL is delivered as food_delivery_schema_v0.1.sql and duplicated inside the starter project at database/migration/V001__initial_schema.sql. The script below is the authoritative Version 0.1 baseline included in this document for review.

-- Food Delivery Platform - Phase 1 shared PostgreSQL schema

-- Version: 0.1 | Date: 2026-09-23

CREATE SCHEMA IF NOT EXISTS food_delivery;

SET search_path TO food_delivery;

CREATE TABLE users (

user_id BIGSERIAL PRIMARY KEY,

first_name VARCHAR(100) NOT NULL,

last_name VARCHAR(100),

email VARCHAR(255) NOT NULL UNIQUE,

mobile_no VARCHAR(20) UNIQUE,

password_hash VARCHAR(500) NOT NULL,

user_type VARCHAR(30) NOT NULL CHECK (user_type IN ('CUSTOMER','RESTAURANT_ADMIN','DELIVERY_AGENT','SYSTEM_ADMIN')),

status VARCHAR(20) NOT NULL DEFAULT 'ACTIVE' CHECK (status IN ('ACTIVE','INACTIVE','BLOCKED')),

last_login_timestamp TIMESTAMPTZ,

created_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', created_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', updated_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

version_no BIGINT NOT NULL DEFAULT 0

);

CREATE TABLE user_address (

address_id BIGSERIAL PRIMARY KEY, user_id BIGINT NOT NULL REFERENCES users(user_id),

address_type VARCHAR(20) NOT NULL CHECK (address_type IN ('HOME','OFFICE','OTHER')),

address_line1 VARCHAR(500) NOT NULL, address_line2 VARCHAR(500), city VARCHAR(100) NOT NULL,

state VARCHAR(100) NOT NULL, country VARCHAR(100) NOT NULL DEFAULT 'India', postal_code VARCHAR(20) NOT NULL,

latitude NUMERIC(10,7), longitude NUMERIC(10,7), is_default BOOLEAN NOT NULL DEFAULT FALSE,

created_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', created_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', updated_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

version_no BIGINT NOT NULL DEFAULT 0

);

CREATE TABLE restaurant (

restaurant_id BIGSERIAL PRIMARY KEY, restaurant_name VARCHAR(255) NOT NULL,

restaurant_code VARCHAR(100) NOT NULL UNIQUE, email VARCHAR(255), mobile_no VARCHAR(20),

status VARCHAR(20) NOT NULL DEFAULT 'ACTIVE' CHECK (status IN ('ACTIVE','INACTIVE','SUSPENDED')),

rating NUMERIC(3,2) CHECK (rating BETWEEN 0 AND 5), opening_time TIME, closing_time TIME,

created_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', created_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', updated_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

version_no BIGINT NOT NULL DEFAULT 0

);

CREATE TABLE restaurant_address (

restaurant_address_id BIGSERIAL PRIMARY KEY, restaurant_id BIGINT NOT NULL UNIQUE REFERENCES restaurant(restaurant_id),

address_line1 VARCHAR(500) NOT NULL, address_line2 VARCHAR(500), city VARCHAR(100) NOT NULL,

state VARCHAR(100) NOT NULL, postal_code VARCHAR(20) NOT NULL, latitude NUMERIC(10,7), longitude NUMERIC(10,7),

created_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', created_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', updated_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

version_no BIGINT NOT NULL DEFAULT 0

);

CREATE TABLE category (

category_id BIGSERIAL PRIMARY KEY, category_name VARCHAR(200) NOT NULL UNIQUE,

display_order INTEGER NOT NULL DEFAULT 0, status VARCHAR(20) NOT NULL DEFAULT 'ACTIVE',

created_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', created_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', updated_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

version_no BIGINT NOT NULL DEFAULT 0

);

CREATE TABLE menu_item (

menu_item_id BIGSERIAL PRIMARY KEY, restaurant_id BIGINT NOT NULL REFERENCES restaurant(restaurant_id),

category_id BIGINT NOT NULL REFERENCES category(category_id), item_name VARCHAR(255) NOT NULL,

description TEXT, is_veg BOOLEAN NOT NULL, price NUMERIC(12,2) NOT NULL CHECK (price >= 0),

available_flag BOOLEAN NOT NULL DEFAULT TRUE, image_url VARCHAR(1000),

created_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', created_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', updated_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

version_no BIGINT NOT NULL DEFAULT 0, UNIQUE(restaurant_id,item_name)

);

CREATE TABLE orders (

order_id BIGSERIAL PRIMARY KEY, order_reference VARCHAR(50) NOT NULL UNIQUE,

customer_id BIGINT NOT NULL REFERENCES users(user_id), restaurant_id BIGINT NOT NULL REFERENCES restaurant(restaurant_id),

delivery_address_id BIGINT NOT NULL REFERENCES user_address(address_id),

order_status VARCHAR(30) NOT NULL CHECK (order_status IN ('CREATED','PAYMENT_PENDING','PAYMENT_SUCCESS','RESTAURANT_ACCEPTED','PREPARING','READY_FOR_PICKUP','PICKED_UP','OUT_FOR_DELIVERY','DELIVERED','CANCELLED','REFUNDED')),

subtotal_amount NUMERIC(12,2) NOT NULL, delivery_fee NUMERIC(12,2) NOT NULL DEFAULT 0,

tax_amount NUMERIC(12,2) NOT NULL DEFAULT 0, discount_amount NUMERIC(12,2) NOT NULL DEFAULT 0,

final_amount NUMERIC(12,2) NOT NULL CHECK (final_amount >= 0), ordered_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

created_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', created_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', updated_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

version_no BIGINT NOT NULL DEFAULT 0

);

CREATE TABLE order_items (

order_item_id BIGSERIAL PRIMARY KEY, order_id BIGINT NOT NULL REFERENCES orders(order_id),

menu_item_id BIGINT NOT NULL REFERENCES menu_item(menu_item_id), item_name VARCHAR(255) NOT NULL,

quantity INTEGER NOT NULL CHECK (quantity > 0), unit_price NUMERIC(12,2) NOT NULL CHECK (unit_price >= 0),

total_price NUMERIC(12,2) NOT NULL CHECK (total_price >= 0),

created_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', created_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', updated_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

version_no BIGINT NOT NULL DEFAULT 0

);

CREATE TABLE order_status_history (

status_history_id BIGSERIAL PRIMARY KEY, order_id BIGINT NOT NULL REFERENCES orders(order_id),

status VARCHAR(30) NOT NULL, remarks VARCHAR(500), updated_by VARCHAR(100) NOT NULL,

updated_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP

);

CREATE TABLE payment (

payment_id BIGSERIAL PRIMARY KEY, order_id BIGINT NOT NULL REFERENCES orders(order_id),

payment_reference VARCHAR(100) UNIQUE, gateway_name VARCHAR(50), amount NUMERIC(12,2) NOT NULL CHECK (amount >= 0),

payment_status VARCHAR(30) NOT NULL CHECK (payment_status IN ('INITIATED','PENDING','SUCCESS','FAILED','REFUND_PENDING','REFUNDED')),

payment_timestamp TIMESTAMPTZ,

created_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', created_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', updated_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

version_no BIGINT NOT NULL DEFAULT 0

);

CREATE TABLE payment_transaction (

transaction_id BIGSERIAL PRIMARY KEY, payment_id BIGINT NOT NULL REFERENCES payment(payment_id),

gateway_request JSONB, gateway_response JSONB, transaction_status VARCHAR(30) NOT NULL,

created_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP

);

CREATE TABLE delivery_partner (

delivery_partner_id BIGSERIAL PRIMARY KEY, user_id BIGINT UNIQUE REFERENCES users(user_id),

first_name VARCHAR(100) NOT NULL, last_name VARCHAR(100), mobile_no VARCHAR(20) NOT NULL UNIQUE,

vehicle_number VARCHAR(50), status VARCHAR(20) NOT NULL DEFAULT 'AVAILABLE' CHECK (status IN ('AVAILABLE','ASSIGNED','OFFLINE','INACTIVE')),

created_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', created_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', updated_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

version_no BIGINT NOT NULL DEFAULT 0

);

CREATE TABLE delivery_assignment (

assignment_id BIGSERIAL PRIMARY KEY, order_id BIGINT NOT NULL REFERENCES orders(order_id),

delivery_partner_id BIGINT NOT NULL REFERENCES delivery_partner(delivery_partner_id),

assigned_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

assignment_status VARCHAR(30) NOT NULL CHECK (assignment_status IN ('ASSIGNED','ACCEPTED','PICKED_UP','DELIVERED','REJECTED','CANCELLED')),

created_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', created_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_by VARCHAR(100) NOT NULL DEFAULT 'SYSTEM', updated_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

version_no BIGINT NOT NULL DEFAULT 0

);

CREATE TABLE notification (

notification_id BIGSERIAL PRIMARY KEY, order_id BIGINT REFERENCES orders(order_id), customer_id BIGINT REFERENCES users(user_id),

notification_type VARCHAR(20) NOT NULL CHECK (notification_type IN ('EMAIL','SMS','PUSH')),

recipient VARCHAR(255) NOT NULL, subject VARCHAR(255), message_body TEXT NOT NULL,

notification_status VARCHAR(20) NOT NULL DEFAULT 'PENDING' CHECK (notification_status IN ('PENDING','SENT','FAILED')),

sent_timestamp TIMESTAMPTZ, retry_count INTEGER NOT NULL DEFAULT 0,

created_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP

);

CREATE TABLE event_outbox (

event_id UUID PRIMARY KEY, event_type VARCHAR(100) NOT NULL, aggregate_type VARCHAR(100) NOT NULL,

aggregate_id VARCHAR(100) NOT NULL, payload JSONB NOT NULL,

event_status VARCHAR(20) NOT NULL DEFAULT 'NEW' CHECK (event_status IN ('NEW','PUBLISHED','FAILED')),

retry_count INTEGER NOT NULL DEFAULT 0, created_timestamp TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

published_timestamp TIMESTAMPTZ

);

CREATE INDEX idx_user_address_user ON user_address(user_id);

CREATE INDEX idx_menu_restaurant ON menu_item(restaurant_id);

CREATE INDEX idx_orders_customer ON orders(customer_id);

CREATE INDEX idx_orders_restaurant ON orders(restaurant_id);

CREATE INDEX idx_orders_status ON orders(order_status);

CREATE INDEX idx_order_items_order ON order_items(order_id);

CREATE INDEX idx_order_history_order ON order_status_history(order_id, updated_timestamp);

CREATE INDEX idx_payment_order ON payment(order_id);

CREATE INDEX idx_delivery_order ON delivery_assignment(order_id);

CREATE INDEX idx_notification_status ON notification(notification_status);

CREATE INDEX idx_outbox_status_created ON event_outbox(event_status, created_timestamp);

# Appendix B. Delivery Artifacts

| Artifact | Purpose |
| --- | --- |
| Food_Delivery_Technical_Design_LLD_v0.1.docx | Living technical design and tracker |
| food_delivery_schema_v0.1.sql | Executable shared-schema DDL |
| food-delivery-platform-starter-v0.1.zip | Repository and module skeleton with DDL copy |
| food-delivery-design-bundle-v0.1.zip | Single download containing the document, SQL, and starter project ZIP |

Maintenance note: when the design changes, increment the version, record the decision in the ADR table, update the tracker, and keep the SQL migration immutable after it has been applied to a shared environment. New database changes should be added as V002, V003, and so on.